## Slide 1
Online Library Management System (OLMS)
An innovative solution that revolutionizes the way library's function, providing convenient access to books and resources anytime, anywhere.

## Slide 2
Problem Statement and Benefits
1
Problem: Inefficient processes
Traditional library systems rely on manual record-keeping, resulting in time-consuming tasks like book checkouts, returns, and cataloging.
2
Benefits: Streamlined operations
OLMS automates these tasks, improving efficiency and saving time for both librarians and users.
3
Benefits: Enhanced accessibility
Users can access the library's digital collection anytime, from any device with an internet connection.

## Slide 3
Project Scope and Objectives
Scope of Initial Release
User Registration and Authentication
Catalog Management
Borrowing and Returning Physical Resources
Reservation System
User Profiles
Administrative Dashboard
Notifications
Reporting
Scope of Subsequent Releases
Digital Resources Integration
Mobile App
Recommendation System
Fine and Fee Management
Integration with Learning Management Systems (LMS)
Accessibility Features

## Slide 4
Limitations and Exclusions
1
Limitations
Physical item management will still be necessary for certain resources, such as rare books or special collections.
2
Exclusions
Data entry for existing resources.
Training for library personnel
and users.
Integration with legacy systems.
User support after initial
deployment.
Legal compliance with copyright
and data privacy legislation.

## Slide 5
Feasibility Analysis
Technical Feasibility
The required technologies and infrastructure are readily available and supported.
Financial Feasibility
The investment required for OLMS development and maintenance is justifiable and within budget constraints.
Operational Feasibility
The proposed system aligns well with the current library operations and can be easily incorporated.

## Slide 6
Stakeholders
Librarians and Library Staff:
Catalog Management
User Support
Overdue Administration
Students and Patrons:
User Registration
Resource Usage
Input
System Administrators:
System Maintenance
User Account Management
System Updates
Security
Library Visitors:
Resource Search
Inquiries

## Slide 7
Methodology: Plan-Driven (Waterfall)
The Waterfall model was chosen for the development of the Online Library Management System due to its suitability for projects with specific and stable requirements, regulatory compliance, linear development phases, limited user involvement, thorough documentation, reliability, long-term maintenance, and limited change scope.
1
Requirements Gathering
Engage with librarians and users to understand their needs and expectations.
2
System Design
Develop a user-friendly interface and integrate core library management functionalities.
3
Testing and Refinement
Conduct rigorous testing and incorporate feedback to ensure a stable and reliable system.

## Slide 8
Risk Assessment and Mitigation Plan
1
Risk: Requirements Change
Mitigation: Collect and validate requirements. Create change control mechanism.
2
Risk: Technical Challenges
Mitigation: Conduct technical feasibility analysis. Allocate time and resources.
3
Risk: Data Security Breach
Mitigation: Implement strong security measures. Follow best practices.
4
Risk: Staff Training
Mitigation: Develop comprehensive staff training program. Start training early.

## Slide 9
Timeline (Gantt Chart)